- היקף הפתרון

הפתרון כולל Microservice ב־.NET 10 ולקוח Angular להצגת הודעות לתושבי הרשויות המקומיות. השירות תומך במספר רשויות באמצעות authorityCode  החיבור ל־CMS ול־MongoDB מבוסס על מימושים הניתנים להחלפה, בהתאם להיקף המטלה.

- User Stories, Acceptance Criteria ו־Tasks

A. Display Announcements

User Story: As a resident, I want to view my municipality’s active announcements so that I can stay informed.

Acceptance Criteria:

Only published announcements within the valid publication period are displayed.

Only announcements belonging to the requested authority are returned.

Tasks:

Define API contract and DTOs — 1h

Define models and interfaces; implement CMS client — 2h

Implement filtering and controller — 1.5h

Unit tests for publication rules — 0.5h

B. Apply Municipality Settings

User Story: As a municipality website, I want announcements to follow the municipality’s settings so that residents see relevant and prioritized content.

Acceptance Criteria:

Disabled categories are excluded.

Category names, urgency, sorting, and maxItems follow the configured settings.

HTML content is converted to plain text and truncated to 150 characters.

Tasks:

Implement settings repository — 1.5h

Implement filtering, normalization, sorting, and result limiting — 1.5h

Unit tests for business rules — 0.5h

C. Accessible and Responsive UI

User Story: As a resident, I want an accessible, responsive announcements widget that works on desktop and mobile.

Acceptance Criteria:

Supports RTL and different screen sizes.

Urgent announcements are visually distinguished.

Supports Loading, Empty, and Error states, as well as keyboard navigation.

Tasks:

Implement Angular widget and UI states — 3h

Basic UI and accessibility tests — 1h

D. Tenant Isolation

User Story: As a multi-tenant platform, I want each request to use the correct authority context so that data from different municipalities is never mixed.

Acceptance Criteria:

Announcement and settings queries are scoped to the requested authority.

No announcements from another authority are returned.

Tenant isolation is covered by automated tests.

Tasks:

Verify authorityCode propagation and data filtering — 0.5h

Add tenant-isolation tests — 0.5h

Shared Tasks

Prepare MongoDB schema and seed scripts — 1h

Write README, architecture diagram, and perform final verification — 1h

Estimated Total: 15.5 hours

- שאלות הבהרה והנחות עבודה  – Grooming

שאלה: האם expiryDate כולל את יום התפוגה?
הנחה: הודעה אינה פעילה כאשר expiryDate <= now, והיא זמינה לפרסום כאשר publishDate <= now.

שאלה: מה קורה כשאין שם תצוגה מוגדר לקטגוריה?
הנחה: יוצג קוד הקטגוריה כערך חלופי.

שאלה: האם התקציר צריך לשמר קישורים או עיצוב HTML 
הנחה: לא. יוצג טקסט נקי באורך של עד 150 תווים, כולל שלוש נקודות במקרה של קיצור.

שאלה: כיצד השירות מזדהה מול ה־CMS, ומי אחראי להגדרות הקטגוריות?
הנחה: במטלה נעשה שימוש במימושים הניתנים להחלפה. בסביבת ייצור יש להגדיר את מנגנון ההזדהות ואת מקור האמת להגדרות.

שאלה: כיצד מנוהלות הרשאות לפעולות ניהול?
הנחה: צפייה בהודעות ציבוריות אינה מחייבת הזדהות; פעולות ניהול ועדכון יוגנו בהרשאות מתאימות.

- ארגון העבודה

תחילה יוגדר API Contract משותף. לאחר מכן ניתן לפתח במקביל את ה־Backend ואת ה־Angular Client. בסיום יבוצעו בדיקות אינטגרציה ואימות של התרחישים העסקיים.

- כלי בינה מלאכותית:

פיתוח בעזרת gitub copilot, חלקים ב' וג' נעשו על ידי עם ליטוש הניסוח ושיפורים באמצעות AI

חלק ב:

Severity: Blocker

### User input is concatenated into external requests and database queries

"http://cms-prod.internal/api/content?authority=" + authorityCode

.Find("{ authorityCode: '" + authorityCode + "' }")

Problem: authorityCode is concatenated directly into the CMS URL and MongoDB query string without explicit validation or safe query construction..

Why it matters: This can lead to malformed requests, injection risks, and incorrect tenant data retrieval.

Proposed fix: Validate authorityCode, construct the URL using a query builder or URI encoding, and use typed MongoDB filters such as Builders<T>.Filter.Eq(...) instead of manually concatenating query strings.

Severity: Blocker

### All failures are returned as HTTP 200 with an empty list

catch (Exception)

{  return Ok(new List<Announcement>());  }

Problem: CMS outages, database failures and programming errors are hidden as a successful empty response.

Why it matters: Consumers cannot distinguish “no announcements” from “service failure,” and monitoring cannot detect the incident reliably.

Proposed fix: Handle expected failures explicitly, log them appropriately, and return meaningful HTTP status codes, such as 502 for an upstream CMS failure or 500 for an unexpected internal error. Use centralized exception handling and Problem Details where appropriate.

Severity: Important

### The synchronous action blocks on an asynchronous HTTP call

public IActionResult Get(string authorityCode)

{  var json = client.GetStringAsync(url).Result;  }

Problem: The method is not declared async and blocks with .Result.

Why it matters: This consumes request threads, increases latency and prevents cancellation.

Proposed fix: Make the action asynchronous, return Task<IActionResult>, use await, and propagate a CancellationToken to downstream calls.

Severity: Important

### A CMS HTTP calls lack proper client lifecycle and resilience configuration

var client = new HttpClient();

Problem: A new HttpClient is created for each request, with no explicit timeout or defined handling of unsuccessful CMS responses.

Why it matters: This can contribute to socket exhaustion, long-running requests, and unpredictable behavior when the CMS is slow or unavailable.

Proposed fix: Register a typed client using IHttpClientFactory, configure a bounded timeout, propagate cancellation, handle non-success status codes, and use bounded retries only for appropriate transient failures.

Severity: Important

### The production CMS URL is hard-coded and uses HTTP

"http://cms-prod.internal/api/content?authority=" + authorityCode

Problem: The production hostname and protocol are embedded in application code.

Why it matters: This complicates environment-specific configuration, and unencrypted HTTP may expose or allow modification of traffic in transit.

Proposed fix: Configure the CMS base URL per environment and use HTTPS in production, with appropriate authentication and certificate validation.

Severity: Important

### Required announcement filtering and normalization rules are missing

var result = items

.Where(i => settings["enabledCategories"].AsBsonArray.Contains(i.Category))

.ToList();

return Ok(result);

Problem: The endpoint filters only by enabled category and returns the original CMS objects without applying the required business rules.

Why it matters: Unpublished or expired announcements may be returned, and urgency, category display names, sorting, HTML-to-text summary generation, and maxItems are not applied.

Proposed fix: Implement these rules in a dedicated application service, map CMS data to a response DTO, and add unit tests covering publication dates, enabled categories, urgency, sorting, summary length, and result limits.

Severity: Important

### Null and malformed upstream data are not handled

var items = JsonConvert.DeserializeObject<List<Announcement>>(json);

var settings = _mongo.GetCollection<BsonDocument>(...).FirstOrDefault();

Problem: The code assumes that deserialization, the settings and the enabled categories field always succeed.

Why it matters: Missing data becomes a hidden runtime exception.

Proposed fix: Define explicit behavior for unknown authorities and invalid upstream responses.

Severity: Important

### Sensitive identity data is written to logs

" by user " + User.FindFirst("idNumber")?.Value

Problem: A national identification number is written to the application log.

Why it matters: This creates privacy, retention and access-control risk.

Proposed fix: Avoid logging national identification numbers. Use structured logging with a non-sensitive user identifier or correlation ID where needed.

Severity: Important

### MongoDB access is synchronous

.Find(query).FirstOrDefault();

Problem: The database call blocks the HTTP request thread.

Why it matters: Throughput is reduced and request cancellation cannot propagate.

Proposed fix: Use FirstOrDefaultAsync(cancellationToken) in an async repository method.

Severity: Improvement

### Map MongoDB documents to a typed DTO/model.

var settings = _mongo.GetCollection<BsonDocument>("AuthoritySiteSettings").

.Find("{ authorityCode: '" + authorityCode + "' }").FirstOrDefault();

Problem: The controller exposes BsonDocument and reads settings by string field names, so the persistence shape leaks into business logic and there is no compile-time contract.

Why it matters: Schema changes become runtime failures, validation is weak, and the code is difficult to test and maintain.

Suggested fix: Introduce a typed AuthoritySiteSettingsDto/model, deserialize and map at the repository boundary, validate required fields, and keep Mongo-specific types out of the controller/service contract.

Severity: Improvement

### The controller contains infrastructure and business logic

public IActionResult Get(string authorityCode)

{   // HTTP access, Mongo access and filtering are all performed here.  }

Problem: The controller owns external calls, persistence access and filtering.

Why it matters: This couples transport, infrastructure and business concerns and makes testing harder.

Proposed fix: Keep the controller focused on HTTP concerns and delegate business rules to an application service that uses injected repository and CMS client interfaces.

Severity: Improvement

### The authorityCode route contract is ambiguous

[HttpGet("announcements")]

public IActionResult Get(string authorityCode)

Problem: It is unclear whether the authority code is a route value or query parameter, and no format constraint is declared.

Why it matters: Clients may call inconsistent URLs or send invalid tenant identifiers.

Proposed fix: Use an explicit contract such as [HttpGet("announcements/{authorityCode}")] with [FromRoute], or explicitly use [FromQuery].

## Definition of Done

- The API contract, business rules, error handling, and tenant-isolation requirements are documented and agreed upon.

- External calls use configured HTTP clients, bounded timeouts, cancellation tokens, and appropriate failure handling.

- Database queries are safely constructed, and all data access is scoped to the requested authority.

- Business logic is separated from controllers and covered by unit tests, including filtering, sorting, urgency, expiration, category handling, and edge cases.

- Integration tests cover successful responses, invalid or unknown authorities, upstream failures, and tenant isolation, including attempts to access another authority’s data.

- Input validation, privacy-safe structured logging, and API documentation are in place.

- All acceptance criteria are met; the build, static analysis, and automated tests pass in CI.

חלק ג'

שאלה 1:

- Rate Limiting   אגדיר ב app getway הגבלת קצב בקשות כדי להגן על השירות מעומס חריג; בקליינט אטפל בתשובת ‎429‎ ואציג הודעת  מערכת תואמת עם אפשרות לניסיון חוזר מבוקר.

- Redis Cache  אשמור תוצאות מעובדות לפי קוד רשות, עם TTL קצר, כדי להפחית פניות חוזרות ל־Umbraco ול־MongoDB

- CDN / Azure Front Door אאפשר שמירת תגובות API ציבוריות ומתאימות לקאש בקצה, תוך הקפדה שהמטמון מופרד לפי רשות ושהמידע אינו אישי.

- עדכון מטמון  בפרסום הודעה חדשה או בעדכונה ב־Umbraco, אירוע או Webhook יפעיל מחיקה או רענון של הקאש (מפתחות Redis /Front Door  כפי שתואר).

שאלה 2:

אם ה־CMS או MongoDB אינם זמינים, אגדיר Timeout לקריאות לשירותים החיצוניים, מספר ניסיונות חוזרים מוגבל ו־Circuit Breaker כדי למנוע המתנה ממושכת ועומס על שירות שנכשל. אם קיים מידע שמור ב־Redis  או במנגנוןCache  אחר, נוכל להציגו בהתאם למדיניות המגדירה את מידת העדכניות והאמינות שלו. אם אין מידע אמין, נחזיר ‎503 Service Unavailable‎ והקליינט יציג הודעה ידידותית. בנוסף, אנטר את הכשלים ואגדיר התראות למערכת הניטור, למשל באמצעות שירות ניטור או Endpoint ייעודי, כדי לאפשר לצוות לזהות ולטפל בתקלה.

שאלה 3:

כדי לשמור על הפרדה בין הרשויות, אוודא שכל הודעה והגדרה משויכות ל־authorityCode  המתאים, ושהשירות שולף את ההגדרות של הרשות המבוקשת בלבד. פעולות ניהול ועדכון יוגנו בהרשאות מתאימות: הרשאות עריכת תוכן ב־Umbraco,  והרשאות לשינוי הגדרות בהתאם למקום שבו הן מנוהלות. בנוסף, אשתמש במפתחות Cache נפרדים לכל רשות ואכתוב בדיקות שמוודאות שהודעות והגדרות של רשויות שונות אינן מתערבבות.

שאלה 4:

גוף ההודעה מגיע כ־HTML ממערכת חיצונית, ולכן קיים סיכון ל־XSS, שבו תוכן זדוני עלול להריץ קוד בדפדפן. בצד השרת אשתמש ב־HTML Parser כדי להפיק טקסט נקי לתקציר, או בספריית Sanitization עם Allowlist אם נדרש לשמר עיצוב. בצד הלקוח אציג את התקציר באמצעות Angular Interpolation ולא אכניס HTML לא מהימן ישירות ל־DOM או אעקוף את מנגנוני האבטחה של Angular. בנוסף, אבצע בדיקות עם קלטים זדוניים ואוודא שהם מוצגים כטקסט ולא מורצים כקוד.

שאלה 5:

מידול ב־Umbraco: הייתי מגדירה Document Type בשם MuniAnnouncement  עם שדות כגון כותרת, גוף ההודעה, קוד רשות, קטגוריה, תאריך פרסום ותאריך תפוגה.

צריכת התוכן: השירות יצרוך את ההודעות שפורסמו באמצעות Umbraco Content Delivery API, דרך HttpClient.  שכבת Client תתקשר מול ה־API , שכבת Service תנהל את לוגיקת התוצאות.

שירות נפרד לעומת מימוש בתוך Umbraco: שירות נפרד מאפשר הפרדת אחריות, פריסה והרחבה עצמאיות וגמישות להחלפת מקור התוכן בעתיד, אך מוסיף רכיב לתחזוקה, תקשורת רשת ותלות בזמינות שירותים חיצוניים. מימוש בתוך Umbraco מפשט את הארכיטקטורה ומאפשר גישה ישירה לתוכן, אך יוצר תלות בפלטפורמת ה־CMS ומקשר את מחזור הפיתוח והפריסה שלה ללוגיקה העסקית.